## Slide 1: The plan … just a starting point…
-: The goal is to build the first fully functional MCM on Silicon  everything but the DEPFET
-: 3 Metal system with the ILD as close as possible to the final module
-: ASICs: SwitcherB, DCDB, DHP 0.2
-: Off-Module interconnect as close as possible to final (Kapton..)
-: place all necessary passives
-: Geometry: outer layer module, 106-011113.idw with wide kapton layout
 need at least one iteration between electrical, mechanical and thermal WG to define
the exact geometry
-: the sensitive region will be free for test structures , bypass pads, test pads for the swticher
channels, load capacitors and resistors even a pxd6 matrix.
First brain storming meeting was held in December in Mannheim with participants from
Mannheim, Bonn, and Munich (LMU and MPI) and the outcome is placed as a working document
on our wiki pages.

## Slide 2: Actions (very rough…)
1. Draw schematic and first layout in consultation with the chip designers: Uni Heidelberg
2. Re-iterate with mechanical and thermal WG
3. Design test structures and schemes for the “sensitive region”: HLL, Heidelberg, Bonn
3. Schedule double-metal run at HLL, prepare Cu layer deposition: HLL
4. Prepare the ASICs (bumping etc…): Bonn, Heidelberg
is there a way to get bumped IBM and UMC Dummies?
5. Prepare and qualify bumping: CNM
6. Assembly at CNM

## Slide 3: Drawings