## Slide 1: Testbeam Planning
7th VXD Workshop PRAGUE

## Slide 2: SVD-only beam tests
Purpose: test SVD performance in all aspects (SVD Ladders, electronics)
Useful in addition to VXD beam tests
Last SVD-only beam test
  one week in November 2014
  Beamline H6A in CERNs SPS North Area
  Manpower: 7 HEPHY people, 1 PXD (DATCON), 1 INFN Pisa,
  Struggled by a lot of problems, especially on getting triggers into the FADC system
  Important lessons learned, especially in the FADC firmware
  Eventually it worked in the last day
See presentation on details by Benedikt this afternoon

## Slide 3: What to test next?
Test full Full ladder
  as requested by BPAC
  In order to understand performance, especially noise
CAEN power supply
  Available during last beam test, but because of other problems no time to test yet
FADC electronics, DAQ software, slow control
  Still work in progress

## Slide 4: CERN SPS Schedule 2015

## Slide 5: SVD Planning
Next beam test will take place between 3rd and 17th of June 2015
  Two weeks
  Full H6 beam line (in contrast to previous beam test)
Hardware available:
  FADC Readout system
  “old” SVD3 system (“stable”)
  Open CO2 system
  Laddertest-box

## Slide 6: Manpower
Experience from previous beam test has shown that expertise in all aspects are helpful
  In detail: Expert knowledge on the FADC controller was missing
So please join the effort!