Proposed Actions (February 9, 2010)

- (A1) EOS Geometry:  The proposal by Hans Krüger  is too long and the 1st layer needs to be split. Study alternative, more compact solutions (routing along the module, direct mounting of the Kapton with wire bond connections ?): Laci, Hans

The width of the Flex is then only 7mm and one needs two double layer or a multiple layer flex (Laci). Bond pitch for 80 connections is ok.

Since the first layer will be split as well, the constrains on the length of the EOS are now more relaxed and can be revised

- (A2) Switcher 4 radiation tests up to 10 Mrad (Heidelberg, MPI?)

Can be done in Karlsruhe, after (short) notice. Done, up to 36 Mrad (drop)

- (A3) Freeze module lengths (as soon as IR geometry is fixed) (TC)

- (A4) Backside connection of DEPFETs: Laci, Rainer

Favourite option; punch through, To be tested

Tests started by Christian Koffmane, looks promising. Backup solution in work

- (A5) Change (final) DHP design to work with up to 2000 lines (20µs readout cycle): Hans needs to know the exact number of lines to be read in order to design the PLL (1600  or 2000 ?): Fix 1600 lines and 20µs readout cycle

- (A6) Footprint of the DHP test chip needs to be known to PXD6 designer by February/March 2010

Not really useful, since test chip can read only half the DCD channels. Better to use FPGA emulator and test DCD/DHP separately.

Can wait  some time. The PXD6 production will be split, and the second part can be prepared for the DHP. (drop)

- (A7) Finalize dimensions of DHH boxes and check if proposed space is sufficient (Ariane).

- (A8) Revise functionality of DHH assuming a patch panel can be used to have it farer from the IP. Merge with A7.

- (A9) Göttingen to check the cable layout by Hans-Günther (On Wiki).

- (A10) Conceptual design of air cooling: MPI, Valencia, Karlsruhe

- (A11) Propose common cool (and dry) volume for PXD and SVD. Create joint task force (ID Task force): Meeting took place in Vienna end of January: Common cold volume is agreed. Merge with A11. Carlos Marinas is in contact with I. Fall from Vienna.

- (A12) Carlos Marinas to  attend cooling meeting in Vienna, January 18/19: Done, see above.

- (A13) Define module envelop for clearances (height of active and passive components and connectors, wire bonds etc).

Charly Ackermann can do the drawings, but needs dimensions of components. Linked to EOS layout. Merge with A1..

- (A14) Carlos Lacasta will discuss C3F8 cooling with ATLAS experts; Carlos is in contact with Georg Viehauser and will travel to Oxford.

- (A15) Choose coolant; Water, CO2, C3F8 (MPI, Valencia, Karlsruhe, KEK).

There is a common effort with CERN on CO2 cooling. Valencia will buy a CO2 compressor for tests.

- (A16) What infrastructure (pipes…) is needed to supply 3-7 l/s of dry, cold air: Frank Simon to check with engineer. Merge wit A11

- (A17) Simulations should include background. Since background calculations are not yet available, study performance as function of occupancy (Christian). In work. Various backgrounds can be mixed in MC events. Results probably in 2 weeks

- (A18) Order SOI wafers (March, 2010): Tracit contacted, waiting for reply. Tracit will not produce SOI, propose Lethi. Need to look for and qualify alternative suppliers. (A19) Look for other sources of SOI wafers.

- (A19) Finalize parameters relevant for SOI order (sensor thickness) before March 2010. Need to decide in December: Wait for A18

- (A20) Mock up of IR and inner PXD/SVD: IR task force: First space problem has to be solved and drawings need to be prepared

- (A21) PXD DAQ should be integrated in common DAQ in FY2010 (Giessen). In work. Need to decide whether ATCA or eventbuilder farm will be used.

- (A22) Organize first meeting of ID task force (Ushiroda, Tsuboyama, Friedl, Moser, Shuji Tanaka, NN)

- (A23) Measure sensitivity of system to noise and pickup (MPI, Santiago).. Stefan Rummel will work on pickup measurements

- (A24) Grounding scheme (to avoid loops) (Santiago). First recommendations available (Santiago). Will be discussed in special PS & Services meeting early March.

- (A25) Clean up TWIKI pages and interface to Belle II Twiki (?)

- (A26) Support for PXD on beam pipe (Shuji). Shuji will prepare schematic drawings and send them to Charly.

- (A27) Need information on NIEL and SEU. Niel damage might be severe. Background estimate needed and irradiations with electrons are needed.

- (A28) Irradiate DEPFETs with 10MeV electrons at ELSA, Bonn (Ritter, Müller)

Scheduled for April

- (A29) Do we need hardware alignment monitor? Contact Ivan Villa

- (A30) Hans-Günther to buy a Phenix Audio System with echo suppression

- (A31) TDR: update editor list taking into account TOC changes: done

- (A32) Include noise variations in PXD simulations: done

- (A33) Feedback to Shuji on PXD assembly, installation and service routing

- (A34) Produce dummy modules asap (Laci). Simple dummies are ready. Thin dummies in production (one wafer already processed).

- (A35) Check legal constraints for high pressure pipes in Japan (Shuji): Shuji will find out and post it on our TWiki.

- (A36) Rsolution studies should also look at the digitisation noise of the ADC

- (A37)Continue with pair background studiers. Look in ‘Traps’ program.

- (A38)New organisation of B2GM Meeting. PXD Session for PXD specific topics. Services and IR related issues in a common session with SVD and IR (Shuji)

- (A39) Organise meeting on power supplies, regulators, DHH & repeater early March (Hans-Günther).

- (A40) Do some voltages need current sinks?