Belle II PXD EVO Meeting

13.4.2010

Present: H-G Moser, A. Ritter, C. Koffmane, J. Ninkovic, A. Wassatsch, M. Ritter, Z. Dolezal, Z. Drasal, F. Simon, H. Krüger, H.-J. Simonis (+Karlsruhe), S. Fourletov, M. Lemarenko, S. Rummel, R. Richter, A. Moll, M. Koch, C. Marinas, J. Schieck, S. Lange, S. Tanaka, C. Kreidl

| Tuesday 13 April 2010 | top |
| --- | --- |

10:00; News from the B2GM (20') ( Slides ).

10:20; Thermal simulations: sensor thickness influence (20') ( Slides ); Carlos Marinas.

10:40; ASIC update (20') ( Slides ); Christian Kreidl.

11:00; Noise pickup studies (20') ( Slides ); Stefan Rummel.

11:20; Ringberg workshop (20') ( agenda ); Laci Andricek.

11:40; AOB (20') ( list of actions ).

(http://indico.mppmu.mpg.de/indico/conferenceDisplay.py?confId=810)

- Report of the B2GM

Hans-Günther reported shortly on the B2GM. Some highlights:

  - Heidelberg is now Belle II member

  - TU Munich and LMU Munich will apply

  - PAC review of the TDR is May 21-24. The external reviewer of the PXD is Marcel Demarteau (Fermilab), the internal reviewer Markus Friedl (Vienna)

  - PXD: we had discussions on the sensor thickness. 75µm sensors have a better resolution than 50µm (better interpolation) even at low momenta (multiple scattering in the beam pipe dominates). Thicker detectors are much more robust in terms of signal to noise.

  - PXD DAQ: need to come to a decision by the end of the year

  - Beam pipe; unfortunately it turned out the 20cm length of the straight section includes the connections for the cooling, so the lengths available for us is much shorter. We need to redesign our support structure.

Zdenek asked the non-Belle members of the DEPFET collaboration (SPAIN, TU, LMU,..) to send him names for the TDR author list. Otherwise only Belle II members will appear as authors.

- Thermal Simulations: sensor thickness influence (Carlos Marinas)

The thermal performance depends on the sensor thickness, with an optimum around 100µm. However, the dependence is weak and good cooling can be achieved in a large parameter space.

- ASIC Update (Christian Kreidl)

The DCD-B came back with bumps. The bumping causes a 2 months delay compared to the normal turn around. First tests look promising, the currents are normal and LVDS registers can be accessed. More tests in progress.

- Noise Pickup Studies

Stefan showed first results of noise pickup tests. The setup is still based on CURO readout, so really representative. In general the pickup is seen as common mode, not as individual channel noise (except for the CURO and the TIA, but these components are obsolete anyway). This is good news, since common mode can be corrected. More measurements to come.

- Ringberg Workshop

Laci Andricek prepared a first draft agenda on INDICO

http://indico.mppmu.mpg.de/indico/conferenceDisplay.py?confId=798

The session organisors are:

  - Detector Performance – simulation: Christian Kiesling

  - DEPFET: Rainer Richter

  - IC Design and Results: Peter Fischer

  - Interconnection, Module Design/DHH: Laci Andricek

  - Testsytems: Jelena Ninkovic

  - Test Beam: Marcel Vos

  - Thermal & Mechanical Investigations, Support: Hans-Jürgen Simonis

  - Interface to Belle II: Hans-Günther Moser

Zdenek reminded us to schedule an Institute Board meeting.

Registration can start (on the Indico page), if you want to stay in the castle: Don’t loose a minute!

- AOB

Next meeting: April 28, 10:00 (Wednesday!)

Action list: We went to the new actions which arose during the B2GM:

- (A60) Find optimal thickness of sensor (from B2GM March 31-April 2)

- (A61) Define Interface DHH – Timing/Trigger (from B2GM March 31-April 2)

- (A62) Study impact of beam pipe temperature on PXD cooling (from B2GM March 31-April 2)

- (A63) Reconsider DHH location (Radiation hardness) (from B2GM March 31-April 2)

- (A64) Power dissipation in Kapton cables (~ 1 W) (from B2GM March 31-April 2)

- (A65) Common engineering drawing database (PXD/SVD/BP) (from B2GM March 31-April 2)

- (A66) Engineer air cooling (together with SVD) (from B2GM March 31-April 2)

- (A67) Prepare background run end of May (from B2GM March 31-April 2)

- (A68) redo random trigger analysis with good runs (from B2GM March 31-April 2) (from B2GM March 31-April 2)

- (A69) Rethink the PXD Support (Beam Pipe has become shorter!!) (from B2GM March 31-April 2)

Proposed Actions (Complete list, to be maintained on TWiki)

Proposed Actions (April 13, 2010)

- (A1.1 from A1 and A13) EOS Geometry:  Since the first layer will be split as well, the constraints on the length of the EOS are now more relaxed and can be revised. Define module envelop for clearances (height of active and passive components and connectors, wire bonds etc).

Charly Ackermann can do the drawings, but needs dimensions of components

2	.  (A3) Freeze module lengths (as soon as IR geometry is fixed) (TC)

3.   (A4) Backside connection of DEPFETs: Laci, Rainer

Favourite option: punch through. Tests started by Christian Koffmane, looks promising. Backup solution in work

- (A8.2 from A8.1) Revise functionality of DHH assuming a patch panel can be used to have it farer from the IP. Finalize dimensions and location of these boxes: DHH will be in the Docks, 2m from PXD. Need of local regulation in DHH to be checked (LMU, Kracow). DHH Design by TU

- (A9) Göttingen to check the cable layout by Hans-Günther (On Wiki).

- (A10) Conceptual design of air cooling: MPI, Valencia, Karlsruhe

- (A11.1 from A10, A11 and A16) Design common cool (and dry) volume for PXD and SVD air cooling system. Define pipe dimensions (Carlos Marinas and I. Fall from Vienna)

- (A17.1 from A17) Simulations should include background. Since background calculations are not yet available, study performance as function of occupancy (Christian). In work. Various backgrounds can be mixed in MC events. Results beginning of March. Procedure is set up but the study still needs to be done (Kolja: for B2GM)

- (A19) Finalize parameters relevant for SOI order (sensor thickness) before March 2010. Need to decide in December: Wait for A18

- (A20) Mock up of IR and inner PXD/SVD: IR task force: First space problem has to be solved and drawings need to be prepared

- (A21) PXD DAQ should be integrated in common DAQ in FY2010 (Giessen). In work. Need to decide whether ATCA or eventbuilder farm will be used.

- (A22.1) Organize first meeting of ID task force (Ushiroda, Tsuboyama, Friedl, Moser, Shuji Tanaka, NN): April 1st at B2GM?

- (A23) Measure sensitivity of system to noise and pickup. Stefan Rummel will work on pickup measurements

- (A24.1) Grounding scheme (to avoid loops) (Santiago). First recommendations available (Santiago). Will be discussed in special PS & Services meeting early March. Discussed (F. Arteche). Santiago continues to work on this (23.3.2010)

- (A26) Support for PXD on beam pipe (Shuji). Shuji will prepare schematic drawings and send them to Charlie.

- (A27) Need information on NIEL and SEU. NIEL damage might be severe. Background estimate needed and irradiations with electrons are needed.

Special run with separated beams planned.

- (A28) Irradiate DEPFETs with 10MeV electrons at ELSA, Bonn (Ritter, Müller). Scheduled for April

- (A33) Feedback to Shuji on PXD assembly, installation and service routing

- (A35) Check legal constraints for high pressure pipes in Japan (Shuji): Shuji will find out and post it on our TWiki.

- (A36) Resolution studies should also look at the digitisation noise of the ADC.

- (A37.1) Continue with pair background studies. Look in ‘Traps’ program. There exists another program used by Masako – check!

Understand superb numbers. Who will replace Masako? (23.3.2010)

- (A40) Do some voltages need current sinks?

27. (A41.1) Valencia, will concentrate on open system without recirculation and     eventually upgrade to an recirculation system (23.3.2010).

28.(A42) Frank Simon to find out about rad hard Gigabit optical links (2.3.2010)

29.(A43) Get information on the expected radiation level at the locations of the opt. links (2.3.2010)

30.(A44) Peter Fischer to check effect of electromigration in switcher B (2.3.2010)

31.(A45) Peter Fischer to write a list of supply voltages and ratings of switcher B (2.3.2010)

33.(A47) Check whether the scheduled background runs at Belle can be done with a reduced B-field (2.3.2010)

34.(A48.1) Study effect of beam pipe material on impact parameter resolution (2.3.2010). E.g. use Babar (4 µm Au) as benchmark (23.3.2010)

36. (A50) Select decoupling caps for the switcher and calculate the contribution to the X0.

34 (A51)Test HF properties of Kapton + impedance match (Bonn) (8.3.2010)

- (A52) Design prototype patch panel (Bonn?) (8.3.2010)

- (A53) Test need of regulation and overvoltage protection (LMU, Kracow) (8.3.2010)

- (A54) Ground connection to beam pipe (KEK) (8.3.2010)

- (A55) Need of shielding between SVD/PXD (discuss in B2GM, March 2010) (8.3.2010)

- (A56) Irradiation tests of SODA/DHH components (TU) (8.3.2010)

- (A57) Grounding studies and PS prototype (Santiago de Compostella) (8.3.2010)

- (A58) Qualify SOI wafers from LETI and ICEMOS (23.3.2010)

- (A59) Visit NIKHEF for CO2 cooling (23.3.2010)

- (A60) Find optimal thickness of sensor (from B2GM March 31-April 2)

- (A61) Define Interface DHH – Timing/Trigger (from B2GM March 31-April 2)

- (A62) Study impact of beam pipe temperature on PXD cooling (from B2GM March 31-April 2)

- (A63) Reconsider DHH location (Radiation hardness) (from B2GM March 31-April 2)

- (A64) Power dissipation in Kapton cables (~ 1 W) (from B2GM March 31-April 2)

- (A65) Common engineering drawing database (PXD/SVD/BP) (from B2GM March 31-April 2)

- (A66) Engineer air cooling (together with SVD) (from B2GM March 31-April 2)

- (A67) Prepare background run end of May (from B2GM March 31-April 2)

- (A68) redo random trigger analysis with good runs (from B2GM March 31-April 2) (from B2GM March 31-April 2)

- (A69) Rethink the PXD Support (Beam Pipe has become shorter!!) (from B2GM March 31-April 2)