Proposed Actions (April 28, 2010)

- (A1.1 from A1 and A13) EOS Geometry:  Since the first layer will be split as well, the constraints on the length of the EOS are now more relaxed and can be revised. Define module envelop for clearances (height of active and passive components and connectors, wire bonds etc).

Charly Ackermann can do the drawings, but needs dimensions of components

2	.  (A3) Freeze module lengths (as soon as IR geometry is fixed) (TC)

3.   (A4) Backside connection of DEPFETs: Laci, Rainer

Favourite option: punch through. Tests started by Christian Koffmane, looks promising. Backup solution in work

- (A8.2 from A8.1) Revise functionality of DHH assuming a patch panel can be used to have it farer from the IP. Finalize dimensions and location of these boxes: DHH will be in the Docks, 2m from PXD. Need of local regulation in DHH to be checked (LMU, Kracow). DHH Design by TU

The location of the DHH needs to be reconsidered (-> A63)

- (A9) Göttingen to check the cable layout by Hans-Günther (On Wiki).

- (A17.1 from A17) Simulations should include background. Since background calculations are not yet available, study performance as function of occupancy (Christian). In work. Various backgrounds can be mixed in MC events. Results beginning of March. Procedure is set up but the study still needs to be done (Kolja: for B2GM)

- (A19) Finalize parameters relevant for SOI order (sensor thickness) before March 2010. Need to decide in December: Wait for A18

- (A20) Mock up of IR and inner PXD/SVD: IR task force: First space problem has to be solved and drawings need to be prepared

- (A21) PXD DAQ should be integrated in common DAQ in FY2010 (Giessen). In work. Need to decide whether ATCA or eventbuilder farm will be used.

- (A27) Need information on NIEL and SEU. NIEL damage might be severe. Background estimate needed and irradiations with electrons are needed.

Special run with separated beams planned.

- (A28) Irradiate DEPFETs with 10MeV electrons at ELSA, Bonn (Ritter, Müller). Scheduled for  May

- (A33) Feedback to Shuji on PXD assembly, installation and service routing

- (A35) Check legal constraints for high pressure pipes in Japan (Shuji): Shuji will find out and post it on our TWiki.

- (A36) Resolution studies should also look at the digitisation noise of the ADC.

- (A37.1) Continue with pair background studies. Look in ‘Traps’ program. There exists another program used by Masako – check!

Understand superb numbers. Who will replace Masako? (23.3.2010)

- (A40) Do some voltages need current sinks?

27. (A41.1) Valencia, will concentrate on open system without recirculation and     eventually upgrade to an recirculation system (23.3.2010).

28.(A42) Frank Simon to find out about rad hard Gigabit optical links (2.3.2010)

29.(A43) Get information on the expected radiation level at the locations of the opt. links (2.3.2010)

30.(A44) Peter Fischer to check effect of electromigration in switcher B (2.3.2010)

31.(A45) Peter Fischer to write a list of supply voltages and ratings of switcher B (2.3.2010)

33.(A47) Check whether the scheduled background runs at Belle can be done with a reduced B-field (2.3.2010)

34.(A48.1) Study effect of beam pipe material on impact parameter resolution (2.3.2010). E.g. use Babar (4 µm Au) as benchmark (23.3.2010)

36. (A50) Select decoupling caps for the switcher and calculate the contribution to the X0.

34 (A51)Test HF properties of Kapton + impedance match (Bonn) (8.3.2010)

- (A52) Design prototype patch panel (Bonn?) (8.3.2010)

- (A53) Test need of regulation and overvoltage protection (LMU, Kracow) (8.3.2010)

- (A55) Need of shielding between SVD/PXD (discuss in B2GM, March 2010) (8.3.2010)

- (A56) Irradiation tests of SODA/DHH components (TU) (8.3.2010)

- (A57) Grounding studies and PS prototype (Santiago de Compostella) (8.3.2010)

- (A58) Qualify SOI wafers from LETI and ICEMOS (23.3.2010)

- (A59) Visit NIKHEF for CO2 cooling (23.3.2010)

- (A60) Find optimal thickness of sensor (from B2GM March 31-April 2)

- (A61) Define Interface DHH – Timing/Trigger (from B2GM March 31-April 2)

- (A62) Study impact of beam pipe temperature on PXD cooling (from B2GM March 31-April 2)

- (A63) Reconsider DHH location (Radiation hardness) (from B2GM March 31-April 2)

- (A64) Power dissipation in Kapton cables (~ 1 W) (from B2GM March 31-April 2)

- (A65) Common engineering drawing database (PXD/SVD/BP) (from B2GM March 31-April 2)

- (A66 Replacing A10, A11) Engineer air cooling (together with SVD, common dry volume) (from B2GM March 31-April 2). Valencia and Karlsruhe & Vienna

- (A67) Prepare background run end of May (from B2GM March 31-April 2)

- (A68) redo random trigger analysis with good runs (from B2GM March 31-April 2) (from B2GM March 31-April 2)

- (A69, replaces A26) Rethink the PXD Support (Beam Pipe has become shorter!!) (from B2GM March 31-April 2)